2:26 – 3:10 pm

Week 4 Meeting Minutes (January 28, 2021)

Done as of Thursday:

* Marc was able to finish vehicle and main character movement / display background.
* Michael was able to finish main character controls.
* Hermie was able to finish NPC (pedestrian and cars) movements.

To be done by Next Week:

* Faiz to finish on foot collisions / Collision Helper class.
* Marc – Map panning / vehicle physics
* Hermie and Michael - HUD / goal arrows / NPC and Car AI